# Moab Area Housing Task Force

# February 2021 Meeting Minutes

## Thursday, February 4th, 2021 at 11:00AM

Join Zoom Meeting:  https://us02web.zoom.us/j/84165931853

Meeting ID: 841 6593 1853

Type of Meeting: Monthly MAHTF Meeting

Meeting Facilitator: Jenna Whetzel, Chair

Attending: Jenna Whetzel, Ben Riley, Kaitlin Myers, Kalen Jones, Jazmine Duncan, Rachel Pollock, Josie Kovash, Katie Minehart, Mary McGann, Mila Dunbar-Irwin, Amanda Knill, Rikki Epperson, and Joe Bondi.

- Chair Jenna Whetzel called the meeting to order at 11:03.

- Katie introduced herself as the new VISTA for Grand County and the MVMC and discussed her background in government organizations and international policy. Everyone present introduced themselves to Katie.

- Jazmine motioned to approve the minutes from the January 7, 2021 meeting. Kalen seconded the motion, and without further discussion, the motion carried unanimously.

- Agency Updates.

  - Moab City Update

    - The council has been preoccupied with state legislation and discussed specific bills.

    - The City is moving forward with Walnut Lane and having public engagement meetings on the site. It is limited to current residents and surrounding neighborhoods and not open to the public yet. The city is thinking about having a website on the city page for affordable housing as well as Walnut Lane. Currently a survey is being conducted to collect feedback about community amenities, site and open spaces, and architectural form of buildings on site. Site plan applications for the PAD are currently being worked on. Kaitlin is working with Zach in planning department on amendments to the PAD and is hopeful to bring amendments to the planning commission and council soon.

  - Grand County Update

    - Mary discussed the several bills that are being presented and what the County opposes and is in favor of.

    - Rules and regulations document for HDHO is currently being worked with the county attorney and HASU and bringing before planning and county commission later this month. The County Commission just approved administrative contract for $20,000 a year to administer HDHO. HASU will be taking qualifications and processing and approving as well as helping with enforcement with the County. Rules and regulations document will ideally be recorded as a notice against each property so that it will come up on a title report. Katie is working on getting educational materials for all interested parties for potential buyers, real estate agents, and possibly banks as well. There are two HDHO properties on the market. One is under contract and will be the first data point. The planning commission will meet about the HDHO on Monday and is an action item for the meeting on the 16th.

    - Murphy Flats is going up to final plat soon with some final things to work out. Reservations for apartments are being taken. Currently the county is trying to solidify ownership requirement versus just occupancy requirements.

    - Arroyo Crossing is working on the final draft of lease provisions.

    - There are hopes to work on the code amendment suggestions MAHTF suggested.

  - MACLT Update

    - Deed restriction is done.

  - Local Housing Agency Updates

    - HASU

      - HASU is currently working on soils report at Arroyo Crossing and trying to figure out foundation systems. Currently working on moving forward with cottage houses.

ii. Community Rebuilds

- The C of O has been received for the Millcreek twin home.

- The living building challenge is currently in the performance period.

- The strawburb project is continuing construction.

- The spring class of interns have arrived in Moab and are settling in.

- CR is working with MACLT board to get the final plot approved to submit building permits for the first twin units at Arroyo Crossing.

- Plans are being finalized for the rest of the homes that will be built on the land trust land this year.

- Assignments on subcommittees

    - Katie, Joe, and Kaitlin volunteered to help with educational materials.

    - Kalen stated he could work on advocacy.

    - Discussed an emergency home repair fund for outdated homes that need repairs. Discussed several places this money could come out of.

- Updating Housing Plan

    - Employer work force housing could be tackled.

    - Updates should be provided on the affordable housing plan implementation.

    - Updates should be provided to the city and county on housing data and recommendations on how to keep improving code.

    - Planning on updating affordable housing report.

    - Expanding membership should be worked on as well as a larger presence on social media.

    - Katie will be working on increasing public education.

    - HASU hopes to have rules and regulations and brochure and have a large campaign to spread more knowledge on HDHO.

    - Website can be updated.

    - Housing ordinance needs to be redone every few years and it might be good to begin thinking about redoing and cleaning it up soon.

    - An assured housing ordinance should be adopted to say “Review/Maintain.”

    - Information for affordable housing developers should be strengthened and organized.

    - The city and county land use codes should be reviewed to identify barriers. CR states that it is important to solidify term duplex and townhome.

    - Zoning regulations are already created for tiny homes at state level but they should be reviewed to make them compliant with building code.

    - Discussion on updating housing plan with continue in next meeting.

- Meeting adjourned at 12:02