Moab Area Housing Task Force Minutes

Thursday July 7th, 11am - 12pm

Meeting type: Monthly MAHTF meeting, hybrid - join in Grand County Library Large Meeting Room or via Zoom

Attending: Laura Harris, Kaitlin Myers, Kalen Jones, Olivia Holmes, Jenna Gorney, Jazmine Duncan, Ben Alter, Jessica Maw, Elissa Martin

Laura called the meeting to order at 11:12.

- Approval of Minutes

  - Ben Alter motions to approve the minutes from the June 2022 meeting. Kaitlin Myers seconds, and without further discussion, the motion carries.

- Agenda updates:

  - Local housing agencies updates

    - HASU

      - HASU is continuing to build nine Self Help homes at Arroyo Crossing and anticipates a late October completion. They hired Ben Zeitz-Moskin to temporarily replace Sam onsite and have made an offer to someone to replace Jenna. The person to replace Jenna will start on preparing for the next 10 MSH homes at Arroyo Crossing.

      - Housing Choice Vouchers are going quickly; there is not much of a waitlist right now.

    - Community Rebuilds

      - CR has eight homes under construction at Arroyo Crossing, hoping for a late September completion; they just closed on eight additional units and hope to start construction on them in the next two weeks. CR has one more group of eight slated for Arroyo and hopes to close on them by the end of July.

      - The most recent group of interns just finished their season, and current apprentices will end in late July; new programs will start in mid-August.

  - MACLT

    - Similar to HASU and CR; additionally, MACLT hopes to close on 12 twinhomes with a local developer later this month. They have also undergone public processes to amend the PUD master plan and receive final plat approval for subdividing twinhome lots.

    - MACLT presented with HASU representatives at the Chamber of Commerce meeting last month and will present to The Synergy Company this coming month.

  - County update

    - County is moving forward with Desert Sol final plat and various permits and approvals for Arroyo Crossing partners.

    - Elissa is the new Planning Director.

    - P&Z is working on RFP for a housing nexus study which will focus on workforce housing policies.

  - City update

    - Discussions to amend the R-3 and R-4 zones continue at the staff level, and the Council is scheduled to discuss and possibly approve it at the second meeting in July.

- Discussion and action items:

  - MAHTF Operating Guidelines Doc

    - HTF members reviewed the operating guidelines, discussed putting HTF items on the County website, and considered methods to improve attendance tracking.

  - Group brainstorm to go through and change “HTF Recommendations” section of the Affordable Housing Plan

    - HTF members discussed various redlines to the Recommendations section to provide clarity and update recommendations based on current housing challenges.

  - Further discussion of future ‘Housing Forum’ – postponed to future meeting.

- Adjournment

  - Laura adjourned the meeting at 12:09.

- Future Considerations

    - Elissa will present the County’s proposed long-term camping ordinance